Table of Contents:

1.	Problem Statement	1

1.1	Background and Current Situation	1

1.2	Problem Definition	1

1.3	Proposed Systems	2

1.4	Project Objectives	2

2.	Client Communication and MVP Agreement	3

2.1  Client Communication Details	3

2.2  Minimal Viable Product (MVP)	3

3.	Project Planning and Management	4

3.1 Project Management Methodology	4

3.2 Project Timeline and Milestones	4

3.3 Roles and Responsibilities	4

3.4 Tools and Collaboration Practices	4

3.5 Planning for Deliverable D2	4

4.	Risk and Technology Assessment	5

4.1 Risk Assessment	5

4.1.1 Data Accuracy and Integrity Risk	5

4.1.2 Data Security and Privacy Risk	5

4.1.3 Requirement Uncertainty Risk	5

4.1.4 Technical Complexity Risk	6

4.1.5 Project Timeline Risk	6

4.2 Skills and Resource Assessment	6

4.3 Technology Assessment and Justification	7

4.4 Cybersecurity Considerations	7

# Problem Statement

## Background and Current Situation

Universities manage academic staff workload to ensure fair distribution of teaching, research, and administrative responsibilities. Currently, the workload management process is handled using large spreadsheets and email communication between academic staff and administrative teams.

Academic staff receive screenshots or spreadsheet extracts of their assigned workload and are required to manually verify whether the allocation is accurate. If errors are identified, staff must communicate corrections through email, and administrative staff then manually update the spreadsheet records.

Although this process is functional, it is inefficient and increasingly difficult to manage as the number of staff members and workload components grows.

## Problem Definition

The existing manual workload verification process presents several operational and technical challenges:

- Inefficient workflow: Staff must manually check workload details and communicate corrections through email, increasing administrative workload.

- Data inconsistency risks: Updates in spreadsheets may not be synchronised properly, leading to incorrect or outdated workload records.

- Limited transparency: Academic staff have restricted visibility into workload calculation rules and allocation logic.

- Poor change tracking: There is no structured mechanism to monitor requested changes or maintain revision history.

- Security and privacy concerns: Sharing workload data through email attachments and screenshots increases the risk of unauthorised access.

- Lack of analytical insights: Managers cannot easily generate reports or visualise workload distribution for decision-making.

These issues reduce operational efficiency, increase the possibility of disputes regarding workload allocation, and limit the institution’s ability to manage academic resources effectively.

## Proposed Systems

To address these issues, this project aims to develop a Workload Verification and Management System that provides a structured and automated platform for reviewing academic workload data.

The proposed system will:

- Import workload data directly from existing spreadsheets

- Present workload information through an intuitive user interface

- Automatically validate workload allocations based on predefined rules

- Allow academic staff to review their workload and flag discrepancies

- Maintain records of requested changes and approval status

- Generate summary reports to support workload planning and decision-making

This system will replace the current email-based verification process with a centralized and transparent digital solution.

## Project Objectives

The main objectives of the system are:

- Improve efficiency by reducing manual workload verification time

- Enhance data accuracy through automated validation mechanisms

- Increase transparency in workload allocation processes

- Strengthen data security through controlled system access

- Provide analytical reporting tools for academic workload management

- Support scalability to accommodate future growth in staff and workload complexity

By achieving these objectives, the proposed system will provide a reliable and user-friendly solution that improves workload management practices within academic institutions.

# Client Communication and MVP Agreement

## 2.1 Client Communication Details

Primary Stakeholders

- Client: Daniela Roberts

- Client Representative: Bronte Doyle

- Project Facilitator: Fudong Qin

- Main Users: Academic staff, Head of Department, Head of School/Head of operations

- Development Team: Group 18 (1b)

Communication Channels

- Microsoft Teams: Used for day-to-day project discussions, collaborating on documents, recording meeting notes, and communicating with the client and the facilitator.

- Microsoft Outlook: Used for formal communication with the client, including progress updates and official correspondence.

- GitHub: Used to manage the code repository, track issues, and organize project tasks and planning.

Link to Meeting Agenda and Minutes Document

Group18 Meeting Workload Allocation System Requirements.docx

Initial Client Consultation

During the initial client meeting, the current workload management process was reviewed. The client emphasized the need for a more efficient and structured approach, particularly for handling large datasets, reducing manual efforts, and improving accuracy.

Based on the discussion, the following key requirements were identified:

- Import workload data from existing spreadsheet sources.

- Perform automated validation to identify potential errors.

- Enable academic staff to review their workload and submit feedback.

- Provide a clear user-friendly interface.

- Generate reports to support visibility and decision-making.

- Centralize the review process to minimize reliance on email communication.

This consultation established an understanding of the client’s expectations and informed the direction of the proposed system.

2.2 Minimal Viable Product (MVP)

Following our meetings with Daniela Roberts on 20th March 2026, we proposed the following MVP features. This was confirmed by the client via email on 23rd March 2026, as documented in Appendix A.

- Data Parsing

  - Import workload data from existing spreadsheets into the system for processing.

- Automated Data Validation

  - Apply predefined validation rules to flag potential errors or inconsistencies in the imported data. Examples include:

    - Staff workload totals that do not match their FTE (e.g., a 0.5 FTE allocated a full-time workload)

    - Missing values in required fields

    - Leave records not reflected in workload calculations

    - Inconsistencies across related data sources

- Role-Based Access Control

  - Academic staff: can only view their own workload data

  - Head of Department: can view all academics within their department

  - Head of School & School Operations: can view all data across the school

  - Users cannot access data outside their permissions.

- Issue Flagging

  - Academic staff can review their own workload and submit queries or correction requests directly in the system.

- Query Approval Workflow

  - Head of Department can review queries and approve or decline them, providing a reason if declined.

  - Head of School and School Operations can view queries.

  - Queries are private to each academic.

- Workload Summary Report

  - Summary view based on user role:

    - Head of Department: department summary

    - Head of School & Operations: full school summary, with PDF export option

# Project Planning and Management

## 3.1 Project & Workflow Management Methodology

Given the diverse technical skills within our team, we have chosen an agile iterative workflow as our project and workflow management methodology. This approach was selected due to the team’s varied expertise in front-end, back-end, and database development, as well as differing availability. Its flexible, modular task structure allows team members to focus on their areas of expertise while maintaining clear visibility of overall project progress.

This methodology supports incremental development and continuous integration, enabling the team to review, test, and refine components in stages. Communication and collaboration will be managed through Microsoft Teams and Outlook, while GitHub will serve as the main platform for code management, version control, and task tracking. This approach ensures efficient teamwork, smooth collaboration, and adaptability to changes throughout the project lifecycle.

## 3.2 Project Timeline and Milestones

| Week | Phase | Key Activities |
| --- | --- | --- |
| Week 1–2 | Project Initiation | Project allocated, Initial client meeting with Daniela Roberts, Reviewed current workload process, Identified core requirements |
| Week 3 | Requirements Analysis | Facilitator meeting, Start drafting problem statement, Set up GitHub repository and Teams channel, Define MVP |
| Week 4 | MVP Definition & D1 Preparation | Second client meeting to confirm MVP, Prepare and finalize D1, Assign responsibilities |
| Week 5 | Design & Development Start | Submit Project Specification and Plans (this document), Start system and UI design, Setup project framework, Begin role-based login system |
| Week 6 | D1 Review & Begin Development | Peer feedback for D1, Implement workload data import, Start building UI pages, Continue login system |
| Week 7 | Core Feature Development – Part 1 | Build automated workload validation rules, Develop query submission workflow. |
| Week 8 | Core Feature Development – Part 2 | Complete role-based data views, Integrate front-end and back-end, Start internal testing |
| Week 9 | Review & D2 submission | Demonstrate working core features, Technical interview with facilitator, Submit software features deliverable, Gather client feedback |
| Week 10 | Refinement & Reporting | Apply client feedback, Add summary report and PDF export, |
| Week 11 | Testing & Fixes | End-to-end system testing, Fix Bugs, Optimize performance and security |
| Week 12 | Review & D3 Submission | Demo final system, Submit final system and documentation, Hand over system to client |
| Week 13 | Professionalism Docs | Final submission of journals, team accountability documents, and meeting minutes |

## 3.3 Roles and Responsibilities

The Project Manager role is rotated across at least three team members throughout the project, as required by the unit. All team members are expected to contribute to at least two roles, with evidence logged in the GitHub repository.

| Role | Team Member | Responsibilities |
| --- | --- | --- |
| Project Manager (rotated) | [Name] → [Name] → [Name] | Oversee project progress; coordinate tasks; chair weekly meetings; ensure milestones are met |
| Client Liaison | Riya Sakhiya, Qiurong Chen | Manage all formal communication with Daniela Roberts; send meeting summaries; obtain written confirmations |
| Frontend Developer | Qiurong Chen, Prapti Koirala | Build basic UI pages, Work on workload views, query submission, role-based access and reports & PDF export, Refine UI |
| Backend Developer | Riya Sakhiya, Neel Rakesh Patel, Nikhil Chadha | Set up database, project framework and start login system, Implement workload import, validation and query workflow, Start integration, performance optimization & security. |
| Tester | All team members | Unit testing of modules, Test data import and validation, Perform end-to-end testing, Integration testing, Document results |
| Documenter | Qiurong Chen, Prapti Koirala, Riya Sakhiya | Maintain project documentation, Record meeting minutes, Submit weekly accountability documents |

## 3.4 Tools and Collaboration Practices

GitHub All contributions are logged in the GitHub repository — including code, documentation, and testing records. GitHub Issues track tasks and are linked to milestones (D1, D2, D3). A Kanban board manages task status: To Do → In Progress → Done. Pull requests are peer-reviewed by at least one other team member before merging.

Microsoft Teams Weekly team meetings are held via Teams. Meeting minutes and the weekly Group Accountability Document are saved in the Teams channel at the end of each week.

Microsoft Outlook Used for all formal client communication, including meeting summaries, MVP confirmation, and progress updates.

Weekly Professionalism Submissions Each team member submits an individual weekly journal entry and contributes to the shared Group Accountability Document each week, recording tasks completed that week. These are saved in the MS Teams channel.

Communication Cadence

| Type | Frequency | Purpose |
| --- | --- | --- |
| Team meeting | Weekly (minimum) | Progress updates, task assignment, blocker discussion |
| Client meeting | As needed (approx. bi-weekly) | Requirement clarification, demo and feedback |
| Facilitator check-in | 4 times over the project | Project guidance and milestone review |
| Client email update | After each client meeting | Summarise discussion; obtain written confirmation |

## 3.5 Planning for Deliverable D2

By the D2 submission (Week 9), the following are planned to be completed:

- Role-Based Login System – Secure login for staff and admin users

- Workload Data Import – Upload spreadsheets and view workload allocations

- Automated Validation – Basic rules check to identify allocation discrepancies

- Query / Discrepancy Submission – Staff can flag issues in their workload

- Role-Based Data Views – Users can access workload information based on their role

- Basic Integration – Front-end and back-end connected

Features not completed by D2 (such as PDF export or full report generation) will be documented as remaining work and completed before the final D3 submission.

# Risk and Technology Assessment

A comprehensive assessment of project risks, team capabilities, available resources, and suitable technologies was conducted to ensure successful development and delivery of the Workload Verification System. This assessment helps the team anticipate potential challenges and implement appropriate mitigation strategies.

## 4.1 Risk Assessment

### 4.1.1 Data Accuracy and Integrity Risk

Since the system relies on importing workload data from spreadsheets, there is a risk of incorrect data formats, missing values, or inconsistencies during data processing. These issues may lead to inaccurate workload calculations or system errors.

Mitigation Strategy:

- Implement validation rules to check spreadsheet format and data completeness before processing

- Maintain backup copies of uploaded workload files

- Provide error messages and validation feedback to users

### 4.1.2 Data Security and Privacy Risk

The system will handle sensitive academic staff workload information. Unauthorized access, data leaks, or weak authentication mechanisms may compromise confidentiality.

Mitigation Strategy:

- Implement role-based access control to restrict data visibility

- Use secure authentication mechanisms

- Encrypt data transmission using HTTPS

- Follow institutional data privacy guidelines

### 4.1.3 Requirement Uncertainty Risk

Client requirements may evolve as the system prototype is demonstrated. Misinterpretation of requirements may lead to development of features that do not meet user expectations.

Mitigation Strategy:

- Conduct regular client meetings and feedback sessions

- Use iterative development approach (Agile methodology)

- Validate features through prototype demonstrations

### 4.1.4 Technical Complexity Risk

Automated workload validation rules may become complex due to varying academic workload policies across departments.

Mitigation Strategy:

- Develop modular validation logic that can be easily modified

- Document workload rules clearly

- Test system with sample datasets before full deployment

### 4.1.5 Project Timeline Risk

Delays may occur due to technical challenges, academic workload of team members, or coordination issues.

Mitigation Strategy:

- Use project management tools such as GitHub issues and milestone tracking

- Assign clear responsibilities to each team member

- Conduct weekly progress reviews

## 4.2 Skills and Resource Assessment

The project team possesses foundational knowledge in programming, database handling, and web development technologies. Team members are familiar with tools such as GitHub, spreadsheet processing libraries, and UI design frameworks.

However, some team members have limited experience in implementing automated validation logic and secure authentication systems. To address this gap, the team plans to engage in self-learning through online documentation, tutorials, and collaborative coding sessions.

In terms of resources, the team has access to university computing facilities, development software, version control platforms, and communication tools such as Microsoft Teams. These resources are sufficient to support the successful development of the system.

## 4.3 Technology Assessment and Justification
The system will be a web-based solution, using React for the frontend to provide an interactive interface, a server-side backend for data processing and validation, a structured database for workload records, and Pandas or similar libraries for spreadsheet processing. Deployment will be on cloud or university-supported infrastructure.

This approach ensures accessibility without software installation, centralizes data management to prevent errors, supports scalability for future staff growth, and improves accuracy through automated validation. Desktop applications were considered but rejected due to limited accessibility and maintenance challenges.

## 4.4 Cybersecurity Considerations

To protect sensitive workload data, the system will implement role-based authentication and authorization, secure data transmission protocols, controlled access permissions, and regular testing to identify vulnerability. These measures will be implemented and tested across development sprints to ensure data confidentiality, integrity, and availability before the final D3 submission.